Monitoring/Controlling Phase

Bryan, Fardin, Jeff, Chris

Checkpoints Being Met

Group Member(s): Bryan, Jeff, Chris

Date of Completion: 12/24/2017

Scheduled Date for Completion: 12/24/2017

Task: Planning of Game Requirements/Options

Documentation/Validification (Screenshots of Work):

Group Member(s): Bryan

Date of Completion: 12/28/2017

Scheduled Date for Completion: 12/28/2017

Task: Coding of GUI Components (30%)

Documentation/Validification (Screenshots of Work):

Group Member(s): Jeff, Fardin

Date of Completion: 01/02/2017

Scheduled Date for Completion: 01/02/2018

Task: Coding of Game State, Win Condition, Board (20%)

Documentation/Validification (Screenshots of Work):

Group Member(s): Chris

Date of Completion: 01/10/2018

Scheduled Date for Completion: 01/10/2018

Task: Project Charter

Documentation/Validification (Screenshots of Work):

Group Member(s): Jeff, Fardin

Date of Completion: 01/12/2018

Scheduled Date for Completion: 01/12/2018

Task: Debugging of Issues Within Code

Documentation/Validification (Screenshots of Work): N/A

Group Member(s): Jeff, Fardin

Date of Completion: 01/11/2018

Scheduled Date for Completion: 01/12/2018

Task: Algorithm

Documentation/Validification (Screenshots of Work):

Group Member(s): Bryan, Chris

Date of Completion: 01/12/2018

Scheduled Date for Completion: 01/12/2018

Task: Planning Phase Document & Gantt Chart

Documentation/Validification (Screenshots of Work):

Group Member(s): Jeff, Fardin

Date of Completion: 01/18/2018

Scheduled Date for Completion: 01/18/2018 (Changed from 01/14/2018)

Task: Coding of Game State, Win Condition, Board

Documentation/Validification (Screenshots of Work):

\

Group Member(s): Bryan, Fardin

Date of Completion: 01/17/2018

Scheduled Date for Completion: 01/17/2018 (Changed from 01/16/2018)

Task: Coding of GUI Components (60%)

Documentation/Validification (Screenshots of Work):

Group Member(s): Bryan

Date of Completion: N/A

Scheduled Date for Completion: N/A

Task: Execution Phase Document (Not Required, Done Through the Creation of Our Deliverable)

Documentation/Validification (Screenshots of Work): N/A

Group Member(s): Bryan, Chris

Date of Completion: 01/17/2018

Scheduled Date for Completion: 01/17/2018 (Changed from 01/14/2018)

Task: Monitoring/Controlling Phase Document

Documentation/Validification (Screenshots of Work): You’re Looking At It!!!

Group Member(s): Jeff, Bryan

Date of Completion: 01/18/2018

Scheduled Date for Completion: 01/18/2018 (Changed from 01/15/2018)

Task: Coding of GUI Components

Documentation/Validification (Screenshots of Work):

Group Member(s): Jeff, Fardin

Date of Completion: 01/19/2018

Scheduled Date for Completion: 01/19/2018 (Changed from 01/16/2018)

Task: Testing/Debugging

Documentation/Validification (Screenshots of Work): N/A

Group Member(s): Bryan, Chris

Date of Completion: 01/19/2018

Scheduled Date for Completion: 01/19/2018 (Changed from 01/16/2018)

Task: Testing

Documentation/Validification (Screenshots of Work): N/A

Group Member(s): Bryan, Jeff, Fardin

Date of Completion: 01/19/2018

Scheduled Date for Completion: 01/19/2018 (Changed from 01/16/2018)

Task: Commenting of Code

Documentation/Validification (Screenshots of Work): N/A

Group Member(s): Bryan, Jeff, Fardin, Chris (One Document Per Person; Individual)

Date of Completion: 01/19/2018

Scheduled Date for Completion: 01/19/2018 (Changed from 01/18/2018)

Task: Closing Document

Documentation/Validification (Screenshots of Work):

Changes Made to Schedule

Request for Change: Shifting of Due Dates By 2 Days (Due to Change in Amount of Time Given for Project)

Impact Analysis: Extra Time Allotted for All Tasks

Approve/Deny: Approve

Review/Reporting: Still on Schedule